DELVE Game Development Roadmap Future Updates & Implementation Timeline

# Overview

This document outlines the planned development roadmap for DELVE, a browser-based roguelike dungeon crawler. Updates are grouped by version, with each version building on the last. Effort estimates assume a single developer working in focused sessions of 2–4 hours.

| Version | Name | Status | Effort |
| --- | --- | --- | --- |
| v0.01 | Base Game | Released | — |
| v0.02 | Shops & Landscape | Released | — |
| v0.03 | Polish & Feel | Next Up | 1–2 sessions |
| v0.04 | Character Depth | Planned | 2–3 sessions |
| v0.05 | World Depth | Planned | 2–3 sessions |
| v0.06 | Boss & Endgame | Planned | 1–2 sessions |
| v0.07 | Persistence & Meta | Planned | 2–3 sessions |
| v1.0 | App Store Release | Future | 3–5 sessions |

# Version 0.03 — Polish & Feel

| v0.03 | Polish & Feel | 1–2 sessions |
| --- | --- | --- |

These are small, high-impact changes that make the existing game feel significantly more complete. No new systems — just improvements to feedback, responsiveness, and audio.

| Feature | Description |
| --- | --- |
| Run Summary Screen | On death or victory, show a full recap: floors cleared, kills, gold earned, best weapon found, damage dealt, and turns taken. Currently the end screen shows only basic stats. |
| Damage Flash | A brief red vignette overlay when the player takes a hit. Much stronger visual feedback than screenshake alone, especially on mobile. |
| Sound Effects | Web Audio API generates 8-bit bleeps with zero audio files needed. Covers: attack hit, taking damage, item pickup, level-up, shop purchase, and death. One of the biggest feel improvements for minimal code. |
| Enemy Death Animation | Tile flashes briefly before disappearing instead of vanishing instantly. Makes combat feel more satisfying. |
| Haptic Feedback | One line of code (navigator.vibrate(40)) on mobile hit events. Short vibration pulse on damage taken and enemy kill. Surprisingly impactful on mobile. |

# Version 0.04 — Character & Build Depth

| v0.04 | Character & Build Depth | 2–3 sessions |
| --- | --- | --- |

Adds replayability by giving the player meaningful choices from the very start of each run. Different playstyles for different players.

| Feature | Description |
| --- | --- |
| Character Classes | Three classes selectable at the title screen. Warrior: high HP, starts with Chain Mail, Bash deals extra damage. Rogue: high ATK, starts with a Dagger and a Dash ability. Mage: lower HP but magic weapons deal double damage, starts with Bone Staff. |
| Dash Ability (Rogue) | Move 2 tiles in one turn, passing through enemies. Useful for escaping tight spots or closing distance. Replaces Bash for the Rogue class. |
| Expanded Abilities | Each class unlocks a second ability at level 5. Warrior gets Taunt (forces nearby enemies to target the player for 3 turns). Mage gets Blink (teleport to a random visible floor tile). |
| Class Stat Differences | Base stats vary meaningfully per class. Warrior: 30 HP, 3 ATK, 3 DEF. Rogue: 18 HP, 6 ATK, 1 DEF. Mage: 15 HP, 5 ATK, 1 DEF, magic multiplier x2. |

# Version 0.05 — World Depth

| v0.05 | World Depth | 2–3 sessions |
| --- | --- | --- |

Makes the dungeon itself more interesting to explore. Currently all floors feel similar — this version adds variety, secrets, and meaningful navigation decisions.

| Feature | Description |
| --- | --- |
| Minimap | Small corner overlay showing explored rooms and corridors. Dim for seen-but-not-visible areas, bright for currently visible. Especially useful on mobile where the map viewport is limited. |
| Traps | Hidden floor tiles — spike pits, poison gas clouds, alarm tiles that wake nearby enemies. They look like normal floor until triggered. Once triggered they remain visible for the rest of the run. |
| Secret Rooms | Hidden wall passages that appear when the player walks adjacent to them. Always contain bonus loot. Reward thorough exploration. |
| Locked Doors | Some rooms are sealed by doors that require a key found elsewhere on the floor. The key tile uses a unique symbol. Forces exploration before descending. |
| Varied Room Types | Treasure rooms (more loot, no enemies), armory rooms (weapons only), crypt rooms (higher enemy density, better XP), shrine rooms (offer a stat boost or curse at random). |

# Version 0.06 — Boss & Endgame

| v0.06 | Boss & Endgame | 1–2 sessions |
| --- | --- | --- |

Gives the game a proper climax and reason to replay. Currently descending floor 5 triggers an immediate victory — this version replaces that with a final confrontation.

| Feature | Description |
| --- | --- |
| Floor 5 Boss | Instead of stairs appearing on floor 5, a named boss spawns: the Dungeon Lord. Significantly harder than any regular enemy, multi-phase health pool, unique attack patterns. Stairs only appear after defeat. |
| Unique Legendary Drops | Boss-only items that cannot be found in the wild or bought: Ring of the Fallen (+5 all stats), Cloak of Shadows (50% dodge chance), Necronomicon (doubles magic weapon damage). |
| Hard Mode Unlock | Completing the game on Normal unlocks Hard mode: tougher enemies, 30% less gold drops, no shops, and the boss has an additional phase. |
| Victory Score | Final score calculated from: floors cleared, kills, gold remaining, turns taken, and difficulty multiplier. Displayed prominently on the victory screen. |

# Version 0.07 — Persistence & Meta

| v0.07 | Persistence & Meta | 2–3 sessions |
| --- | --- | --- |

Adds long-term progression to keep players coming back. Uses localStorage so no backend is needed.

| Feature | Description |
| --- | --- |
| High Score Board | Top 10 runs saved locally. Score formula: kills x floor x level, adjusted by difficulty. Displayed on the title screen with date, class, and cause of death. |
| Unlockable Classes | Warrior is available by default. Rogue unlocks after the first completed run. Mage unlocks after winning with Rogue. Each unlock is stored in localStorage and persists between sessions. |
| Achievement System | In-run achievements tracked and displayed on the run summary screen. Examples: First Blood (first kill), Hoarder (carry 5 items), Merchant's Favourite (spend 200 gold), Untouchable (beat a floor without taking damage), Speed Runner (beat the game under 200 turns). |
| Daily Seed | A fixed random seed derived from the current date. All players get the same dungeon layout on a given day, enabling fair leaderboard comparison. Shown as "Daily Run" on the title screen. |

# Version 1.0 — App Store Release

| v1.0 | App Store Release | 3–5 sessions |
| --- | --- | --- |

Packages the game as a native app for Android and iOS. Requires external accounts and tooling beyond the browser.

| Feature | Description |
| --- | --- |
| Android APK (Capacitor) | Wrap the PWA in a native Android shell using Capacitor. Enables Play Store listing. Requires Android Studio and a Google Play developer account ($25 one-time fee). |
| iOS App | Same Capacitor build targeting iOS. Requires Xcode (Mac only) and an Apple Developer account ($99/year). App Store review typically takes 1–3 days. |
| Online Leaderboard | Replace localStorage high scores with a global leaderboard using Firebase Firestore (free tier). Players submit scores at the end of each run with a chosen name. |
| Full Soundtrack | Procedurally generated ambient dungeon music using Web Audio API. Tone.js library handles chord progressions and rhythm. No audio files needed, keeps the app lightweight. |

# Implementation Notes

A few principles to keep in mind across all versions:

- Each version should be fully playable and deployable on its own — no half-finished features shipped.

- Mobile-first: every feature should be tested on a real phone before being marked complete.

- The single HTML file architecture should be preserved through v0.07 at minimum — it makes hosting and sharing trivial.

- Sound effects and haptics (v0.03) should be implemented before character classes (v0.04), since audio feedback changes how all subsequent features feel during testing.

- The daily seed feature (v0.07) becomes significantly more valuable once the leaderboard (v1.0) is in place — consider them as a pair.

Current deployment: www.nunopeixoto.pt/game/dungeon.html